4/20/2016

MASTER TEST PLAN

KTF UI’s WEBSITE

By BigBang

**Version History**

|  |  |  |  |
| --- | --- | --- | --- |
| **V. No.** | **Description** | **Author** | **Date** |
| 1.0 | Modified template as per group decision on the sections to include / exclude. | Anissa Lintang, Kega Kurniawan | 2 April 2016 |
| 1.1 | Modified template on tests targeted | Marvin Mitchell | 3 April 2016 |
| 1.2 | Modified template for scenario case per test | Anissa Lintang,  Dion Edo | 9 April 2016 |
| 1.3 | Modified template for scenario case per test | Marvin Mitchell, Kega Kurniawan | 20 April 2016 |

Table of Contents

**1. Introduction2**

1.1 Purpose2

1.2 Scope2

1.3 Document Terminology and Acronyms2

1.4 References3

1.5 Document Structure3

**2. Evaluation Mission and Test Motivation4**

2.1 Background4

2.2 Evaluation Mission4

2.3 Test Motivators4

2.3 Test Milestones5

**3. Target Test Items**6

**4. Outline of Planned Tests8**

4.1 Outline of Test Inclusions8

4.2 Outline of Test Exclusions9

# 1. Introduction

The primary goal of this project is to develop a website for Komunitas Tari Fisip, Universitas Indonesia (KTF UI). (KTF UI) wishes to have a professional website that look like a company profile. The website shows the documentation on their show such as text, photos and videos linked to youtube. The site have approximately 10 pages and all of it have a responsive website template. This test plan contains a comprehensive list of tests that will be performed along with a workflow of how the tests will be executed.

**1.1 Purpose**

The purpose of the Iteration Test Plan is to gather all of the information necessary to plan and control the test effort for this phase.

This Test Plan for the KTF UI’s Website supports the following objectives:

* Identify the requirements that are to be tested.
* Outline the testing approach that will be used.
* Describe the workflow of the testing process that must be executed.
* Provide a timeline with milestones for the testing phase.

**1.2 Scope**

This document is intended to provide a test plan to test the KTF UI’s Website, which Bigbang developed. The test plan will consist of unit, integration, function, user interface, load, and configuration. Testing techniques that will be performed include white box and black box testing, and basis path testing. A test plan workflow will also be included along with milestones that have been set for this phase.

**1.3 Document Terminology and Acronyms**

|  |  |
| --- | --- |
| Term | Definition |
| KTF UI | Komunitas Tari Fisip, Universitas Indonesia |
| UI | User Interface |
| BVA | Boundary Value Analysis |
| GUI | Graphical User Interface |
| API | Application Programming Interface |

**1.4 References**

**Wordpress Theme Development**

* <https://codex.wordpress.org/Theme_Development>
* <https://www.youtube.com/watch?v=8OBfr46Y0cQ&list=PLpcSpRrAaOaqMA4RdhSnnNcaqOVpX7qi5>

## **Wordpress Plugin Development**

* <https://codex.wordpress.org/Writing_a_Plugin>
* <http://code.tutsplus.com/tutorials/create-a-custom-wordpress-plugin-from-scratch--net-2668>
* <https://premium.wpmudev.org/blog/wordpress-plugin-development-guide/>
* <https://scotch.io/tutorials/how-to-build-a-wordpress-plugin-part-1>

## **Master Test Plan**

* <http://www.nada.kth.se/kurser/kth/2D1363/phase3final.pdf>
* <http://power.lecture.ub.ac.id/files/2015/01/no-2.pdf>

### **Burndown Chart and Milestone**

* <http://www.agilenutshell.com/burndown>
* <http://www.slideshare.net/dhiangga/modul-4-eselon-4-manajemen-proyek>

### **Pricing**

* <https://ekit.co.uk/uploads/website-pricing/eKit-how-much-does-a-website-cost.pdf>

**1.5 Document Structure**

The remainder of this document is divided into following major parts: evaluation mission and test motivation, target test items, outline of planned tests, test approach and testing workflow, iteration milestones. The evaluation mission and test motivation contains a brief background on this project, its objectives and motivators for testing. The target test items and outline of planned tests include what will be tested and what tests will not be performed. The test approach contains the actual tests that were performed and how the tests were carried out. The testing workflow contains the workflow that BigBang Team followed in this phase. The last two sections contain the milestones of this phase.

# 

# 2. Evaluation Mission and Test Motivation

The goal of this test plan is to ensure that the KTF UI’s Website meets the specifications and design criteria of the two previous phases. Moreover, the test plan will provide a methodology on what the implementation team should test and the types of tests they will perform. Finally, the test plan will enable BigBang Team to release a stable KTF UI’s Website.

**2.1 Background**

This project involves creating KTF UI’s Website based on the requirements and design documents of the two previous phases. The website will be developed by the implementation using Wordpress CMS with template design and developed by BigBang Team. A comprehensive test plan has been developed to ensure that the website conforms to the specifications, design and to perform quality assurance on the final product. This will enable Bigbang Team release a complete and bug free KTF UI’s Website and minimize the risk of website failure. The requirements document outlines the website’s specifications and high-level requirements along with an analysis model with use cases diagrams of the website. The design document contains architectural and website interface, which is a foundation that the implementation team can create the website. The test plan will allow BigBang Team to verify if the final product successfully meets these specifications with a variety of testing techniques. The plan will also help in fault detection with the test cases that have been designed. The requirements and design documents are available at

<https://github.com/gunadarma-academy/asde-big-bang>.

**2.2 Evaluation Mission**

The three main objectives of this plan are:

* Ensuring that the specifications of the requirements document have been achieved.
* Ensuring that the specifications of the design document have been achieved.
* Ensuring that the risk of website failure is reduced to a minimum.

To achieve these objectives, BigBang Team has developed a test plan to verify that these objectives have been met. Meeting these objectives will enable BigBang Team to release a stable version KTF UI’s Website.

**2.3 Test Motivators**

The targeted test items listed below will be the motivation for testing in this phase.

|  |  |
| --- | --- |
| Unit Testing | A select number of methods will be tested in a couple of classes with black and white box testing to ensure that they function correctly |
| Function Testing | Will ensure that the use cases have been met |
| User Interface Testing | Will verify if the requirements of the GUI have been implemented as specified |
| Load and Stress Testing | See how the website performs when being access at its limits |
| Configuration Testing | Ensure that the website works correctly under different environment configurations |
| Security and Access Control Testing | Ensure and verify the website only can be accessed by user authorized |

**2.4 Test Milestone**

Milestone of the master test plan will start from the 4th week due to week 1-3 is a phase of collecting user requirements, design and development of KTF UI’s website.

|  |  |  |
| --- | --- | --- |
| **Week** | **To-do Tests** | **Performer** |
| 4 | Unit Testing | Marvin Mitchell  Anissa Lintang |
| 4 | Function Testing | Anissa Lintang  Dion Edo |
| 4 | Security and Access Control Testing | Kega Kurniawan |
| 5 | Load and Stress Testing | Marvin Mitchell  Kega Kurniawan |
| 5 | Configuration Testing | Anissa Lintang |
| 6 | User Interface Testing | Dion Edo |

# 

# 3. Target Test Items

In this section, we will list the target test items. These are the items that should be tested. Due to time restrictions, we were not able to document and generate test cases for all the target test items; therefore, although we list all the target test items, we only provide a detailed test plan for a few of the major test items. For ease of reference, we have categorized the test items by motivation.

**Unit Testing**

Unit testing consists of testing all the different units of the system, in isolation. In essence, we must therefore test each class in isolation, and each method in isolation using white box and black box techniques. The list of test items for unit testing consists of all the classes and all their methods, as per the design document. Below is a list of the test items for which test cases have been generated and included in this document:

* Function pureal\_init\_style
* Function pureal\_init\_wp\_setup
* Function pureal\_sanitize\_image
* Function pureal\_init\_widget
* Function pureal\_set\_excerpt\_length
* Function pureal\_init\_theme\_customization
* Function pureal\_update\_custom\_css
* Function pureal\_preview\_js

**Function Testing**

Function testing consists of testing all the requirements and specifications from user, as per the requirements and specifications document. In essence, the list of functions to test corresponds to the list of use cases and requirements in the requirements document. Due to the importance of function testing, we have included detailed test cases for all the product functions. Below is the list of functions that were tested:

* Request profile
* Request information
* Request multimedia
* Insert content
* Edit and update content

**User Interface Testing**

User interface testing is concerned with making sure that each functionality concerning the user interface is works as per the requirements defined in the design document. Below is a list of the User Interface items that were tested:

* Page Home
* Page What we offer
* Page Achievements
* Page Gallery
* Page Project
* Page Contacts
* Page About

**Load and Stress Testing**

Load and Stress Testing is a part of website performance testing, concerned with testing the system beyond the limits it was designed for. In this type of test, we have focused mainly on testing the website when accessed beyond the limit. The testing will using Apache Jmeter software. Below are the test items that were identified:

* Throughput
* Deviation
* Latency
* Sample time

**Configuration Testing:**

Configuration testing is concerned with testing the website under different environment configurations. In this type of test, we have focused on testing the website under different website browser. Below is a list of the website browser will be tested:

* Mozilla Firefox
* Google Chrome
* Safari
* Internet Explorer

**Security and Access Control Testing**

Security and Access Control Testing will be performed as the website contain any data that can’t be accessed if the user is not authorized. Below is a list that will be tested:

* Admin Login

# 

# 4. Outline of Planned Tests

BigBang Team will perform the following test: unit testing, integration testing, function testing, user interface testing, load and stress testing, configuration testing and security and access control testing. The following tests will not be performed: data and database integrity testing, business cycle testing,and integrity testing.

**4.1 Outline of Test Inclusions**

The following tests will be performed to test the KTF UI’s Website.

|  |  |  |
| --- | --- | --- |
| **No** | **Test Inclusions** | **Description** |
| 1 | *Unit Testing* | Unit testing will be performed with black box and white box testing. White box testing will include basis path testing. |
| 2 | *Function Testing* | Function testing will ensure that the use cases have been implemented correctly by verifying if they are present in the website. |
| 3 | *User Interface Testing* | The pages of website will be tested by comparing the requirements in the design document and with the actual implementation of the website. |
| 4 | *Load and Stress Testing* | Load testing will see how the website performs when being accessed at its limits. This will be achieved by testing the website with the maximum visitor at peak hour. |
| 5 | *Configuration Testing* | Configuration testing is concerned with testing the application under different website browser the users may have. |
| 6 | *Security and Access Control Testing* | Security test of the website will be conducted to test the log-in system in administrator page to distinguish between guest and administrator. Because in the website environment there are 2 different user, guest and administrator, which have different roles. The guest only can see and request information and in the other hand administrator have many role such as input, delete, and update every information in the website, and adjust the configuration of the website. |

**4.2 Outline of Test Exclusions**

Due to the nature of KTF UI’s Website implementation, certain tests will be excluded, which are listed below.

|  |  |  |
| --- | --- | --- |
| **No** | **Test Exclusions** | **Description** |
| 1 | *Database and Database Integrity Testing* | We do not perform database and database integrity testing because the website made by using Wordpress CMS (Content Management System) and the database setting and it’s integrity has well developed. |
| 2 | *Business Cycle Testing* | Business cycle testing is not applicable to KTF UI’s Website because although the website showing it’s company profile, it does not include any commercial and business things. |
| 3 | *Integrity Testing* | We do not perform integrity testing because the website made by using Wordpress CMS (Content Management System) and all the content’s integrity has well developed. |

# 